Breakdown and Comments Regarding the Suggested Time Plan

1. Overview

First of all, the project has been divided into four parts:

- Automated dbSNP Parser

- Database Curator Interface & Tools

- HGVBase-G2P Database Population

- Database Search Interface (web-based) & API

These are all developed more or less in parallel. They also describe or suggest a development process divided into the following steps:

- Requirement understanding

- Requirement Analysis

- User Interface & Navigation Prototyping

- Software / Tools Design

- Software Development

- Module Testing

- Software Deployment

- Acceptance testing

This is a fairly standard way of dividing the process and I think it is good that they put a lot of weight into the requirements since it is very important that this part of the project is done thoroughly if one wants to avoid errors later on in the process. If we can agree on the requirements and they understand them it is much less likely that they go off and develop something different than what we actually wanted. The fact that they state they will do module testing also suggests that they will do a good job with the requirements since module testing is difficult to do without proper requirements. It is also good that a separate team from the developers do the testing since people testing their own products have a tendency of missing lots of errors. The fact that nothing is written about the Software / Tools Design phase apart from that it will produce a document called Software Design Document or SDD is somewhat strange and of course makes it difficult for me to comment on this part. The term SDD is quite vague and will presumably contain many different diagrams. But it does make the whole process easier to grasp and that might be the reason for not including details at this stage. All in all, the process is according to the time plan supposed to take 10 month and be completed in the end of October this year. I think this is a reasonable date to set, considering the number of people working on the project.

2. Requirements

They have two requirements phases in their time plan, Requirement Understanding and Requirement Analysis. The Understanding phase is the phase described in most detail in the time plan, presumably since it has already started. As of now, the purpose of the Analysis phase seems to be the development of a requirements document or a Software Requirement Specification as they choose to call it. This document will more or less work as a contract, stating precisely what will be developed in common language, and will be used anytime there are differences in opinion about what was agreed upon at an early stage. Each of the four projects named above will have their own SRS except for the project named Database Curator Interface & Tools. Why this project is excluded from the requirements phase is unknown to me.

Basically, the purpose of the requirements phase is to actually decide what it is that we’re developing so therefore until this has been completed no other work can or will be done. According to the time plan, they have been working on understanding the data model since last Monday and are currently looking at sample data for the model and queries to extract data from the model. Beginning on Monday, a more thorough requirements analysis of the database and its interfaces and tools is planned. Also beginning on Monday is the work on the SRS for the Automated dbSNP Parser project. So, according to the plan, at the moment two people (Biswajit and Siddharth) are working with understanding the model and the actual database, looking at what a future user is supposed to be able to do and if this is possible given this model. At the same time two other people (Dipayan and Sushant) are beginning the work with the dbSNP parser and are currently presumably waiting on specifications for what this tool is supposed to be able to do. According to the plan they will start working on the SRS for this tool on Monday.

3. Current Issues

What happens the next few weeks is of course depending on your schedule, I know that you are very busy right now. I will nonetheless give you my view on what need to be done and why. Given our history with the Indians and their slow start and also given the fact that they have now set a time plan that states that the work is being started I think it would be bad if we didn’t try to get them started at this stage. If things are delayed we have no idea how this will effect the time plan and the work in general, a delay for one month from our side might lead to a much longer delay for the whole project if resources need to be redistributed and other things have been planned that makes a simple postponing of the project very difficult. Even though this delay was mainly caused by them this does not change the fact that a big delay to the whole project is a big problem for us. Therefore, it is my opinion that it is crucial that we try to get things started now, even if it this requires lot of work during the next couple of days. I’m prepared to take on as much of this as I possibly can, I can work for the whole weekend and I can come to England if necessary but of course there are many parts of this where you need to be involved. So a solution that might be possible is that you and I discuss what is needed whenever you have the time and I’ll try to make sure I know everything I need to know to get the project running. Then I can be in contact with the Indians, either by mail, phone or by meeting them in the UK. I know this is far from optimal but I’m very worried that a delay at this stage might have a big impact on the whole project. So, please give me your views on this as soon as possible.